AI Agent Model Rental Marketplace

Detailed Implementation Plan — Rental-Only Model (No Backend, No Usage Metering, Pinata for Metadata)

| Project Type | Scope | Repo Target | Stack |
| --- | --- | --- | --- |
| Blockchain Web Application | Rent-only marketplace for AI agent models | web3-dapp-starterkit (ChainFund base) | Next.js 14 + Solidity + Pinata, no backend |

# 1. Project Overview & Goal

A decentralized marketplace where AI agent providers register their agent models and rent them out for a fixed price and a fixed time period (e.g. 7 or 30 days). Businesses / renters browse the marketplace, pay on-chain in a test ERC-20 token, and receive an on-chain rental record with a start time and an expiry. While the rental is active, the renter can see the agent’s access information. The actual AI processing stays entirely outside this project’s scope — you are not building or metering the agent, only the marketplace and rental/payment layer around it.

This is intentionally a rent-only product: no backend server, no usage tracking, no per-request metering, no access-token issuance. The on-chain rental record — who rented what, from when, until when — is the entire product. What the renter does with the agent afterward is between them and the provider, same as renting any other tool.

## Goal

Build the rental + payment layer for AI agent models end-to-end inside the existing web3-dapp-starterkit repo — every file from the smart contracts to the last UI component — without adding any backend service or usage-tracking layer, and using Pinata for all off-chain agent metadata.

# 2. Actors

- Agent Provider: registers an AI agent model, sets a rental price and rental period, receives payment when rented, withdraws earnings.

- Renter (Business Customer): browses listed agents, pays to rent one for a fixed period, views access info while active, rates the provider after the rental.

- Marketplace Owner (contract deployer): sets the platform fee percentage, can pause a listing in case of abuse. No day-to-day admin approval queue in the MVP — listings go live immediately (kept simple since there is no backend to run a review workflow against).

# 3. System Architecture

Three layers only — frontend, smart contracts, and Pinata for metadata. No server sits between them at any point; the browser talks to the wallet, the chain, and Pinata directly.

Figure 1 — System architecture: frontend talks directly to wallet, contracts, and Pinata; no backend.

- Frontend (Next.js 14, this repo): renders UI, reads contract state, builds transactions, calls Pinata’s REST API directly from the browser.

- Wallet layer: Reown AppKit + @reown/appkit-adapter-ethers, already wired in lib/appkit.ts — unchanged from the existing ChainFund setup.

- Smart contracts: AgentRegistry.sol, AgentRental.sol, and optionally Reputation.sol, deployed to Sepolia or Polygon Amoy — same deployment path already used for CrowdFunding.sol.

- Pinata: holds the off-chain JSON for each agent (name, description, category, sample I/O, access info). The contract only stores the resulting CID string (metadataURI).

# 4. Flow A — Agent Provider (2-in-1, part 1 of 2)

- Provider connects their wallet (Reown AppKit modal, same ConnectButton pattern already in this repo).

- Provider opens "Register Agent" and fills in: name, description, category, sample input/output, and the agent’s access info (endpoint URL or usage instructions).

- The frontend calls Pinata’s pinJSONToIPFS endpoint directly from the browser (no backend) with that metadata — Pinata returns an IpfsHash (CID).

- Provider sets pricePerPeriod (in the test ERC-20 token, 6 decimals — reusing the MockUSDT pattern already in contracts/MockUSDT.sol) and periodDuration (in days).

- Provider submits — this calls AgentRegistry.registerAgent(metadataURI, pricePerPeriod, periodDuration), where metadataURI = ipfs://<CID>. One transaction, signed in the wallet.

- The agent appears immediately in the public marketplace grid (no approval step in the MVP).

- Provider Dashboard shows: their listed agents, each agent’s active-rental count, and an accumulated-earnings balance.

- Provider can edit price or toggle an agent active/inactive (AgentRegistry.updateAgent) — changing price never affects renters who already paid, since each Rental snapshot is independent of the current listing price.

- Provider calls "Withdraw Earnings" (AgentRental.withdrawEarnings()) to pull the accumulated test-token balance to their wallet — a pull-payment pattern, so a bad renter transaction can never block the provider’s money.

Figure 2 — Provider flow, step by step.

# 5. Flow B — Renter / Business Customer (2-in-1, part 2 of 2)

- Renter connects their wallet.

- Renter browses the Marketplace grid, filters by category / keyword, and opens an Agent Detail page.

- Agent Detail page shows: name, description, category, sample input/output, provider address, price per period, period length, and average rating — the on-chain fields read from the contract, the descriptive fields fetched straight from Pinata’s public gateway (https://gateway.pinata.cloud/ipfs/<CID>), no backend call.

- Renter clicks "Rent This Agent." If their test-token allowance is below the price, the UI first asks for an approve() transaction (ERC-20 pattern already used by useContribute.ts in this repo), then submits rentAgent(agentId).

- AgentRental.sol records a Rental(agentId, renter, startTime, expiry) and credits the provider’s withdrawable balance (minus the platform fee) — one or two wallet signatures total, no third-party step.

- Renter is redirected to "My Rentals," which lists every agent they have ever rented with a live Active / Expired badge computed from isRentalActive(renter, agentId).

- While a rental is Active, the renter can expand the card to reveal the agent’s access info (endpoint/instructions) pulled from Pinata — this reveal is a pure frontend check against the on-chain expiry, nothing is metered or logged past this point.

- Once a rental has started, the renter can submit a rating for that agent (Should-have — gated to one rating per completed rental so ratings cannot be spammed).

- Renter can renew anytime by rerunning step 4 — a new rental period simply starts from whichever is later: now, or the previous expiry (so renewing early does not waste unused time).

Figure 3 — Renter flow, step by step.

# 6. Application Screens → Repo Routes

Every screen below is a real Next.js App Router route inside app/.

| # | Screen | Route (this repo) | Who |
| --- | --- | --- | --- |
| 1 | Landing + wallet connect | app/page.tsx | Everyone |
| 2 | Agent marketplace grid + filters | app/marketplace/page.tsx | Renter |
| 3 | Agent detail + Rent action | app/marketplace/[id]/page.tsx | Renter |
| 4 | My Rentals (active/expired + access reveal + rating) | app/rentals/page.tsx | Renter |
| 5 | Provider Dashboard (listings + earnings + withdraw) | app/provider/page.tsx | Provider |
| 6 | Register / Edit Agent form | app/provider/register/page.tsx | Provider |
| 7 | Raw contract Read/Write tester (dev tool, reuses existing components) | app/dev/page.tsx | Dev only |

## 6.1 Screen Layouts

Rough wireframes for the six user-facing screens, matched 1:1 to the routes above.

Figure 4 — Screen layout wireframes (Landing, Marketplace, Detail, My Rentals, Provider Dashboard, Register).

# 7. Data Structures

Four structures in total, three on-chain and one off-chain. This is the complete data model for the whole product — there is nothing else to model, which is the point of dropping the usage-tracking layer.

Figure 5 — Data structure / relationship diagram.

## 7.1 TypeScript mirror — types/index.ts

The frontend keeps a TypeScript interface per on-chain struct plus one for the off-chain metadata shape, so every hook and component is fully typed end-to-end.

export interface Agent {

id: bigint

provider: string

metadataURI: string        // "ipfs://<CID>"

pricePerPeriod: bigint     // test-token units, 6 decimals

periodDuration: bigint     // seconds

active: boolean

}

export interface Rental {

agentId: bigint

renter: string

startTime: bigint

expiry: bigint

}

export interface AgentMetadata {   // fetched from Pinata, not on-chain

name: string

description: string

category: string

sampleInputOutput?: string

accessInfo: string         // endpoint / instructions, meaningful only while rental is active

}

export interface Rating {           // Should-have

agentId: bigint

renter: string

score: number              // 1-5

}

# 8. Smart Contracts (contracts/)

Three contracts, all Solidity ^0.8.20, deployed the same way the existing CrowdFunding.sol / MockUSDT.sol pair already is (Remix IDE → Sepolia or Polygon Amoy). No contract here ever stores request logs, usage counts, or API credentials — that data simply does not exist on-chain, by design.

## 8.1 contracts/AgentRegistry.sol

Owns the agent listings.

struct Agent {

uint256 id;

address provider;

string  metadataURI;

uint256 pricePerPeriod;

uint256 periodDuration;

bool    active;

}

| Function | Type | Notes |
| --- | --- | --- |
| registerAgent(string metadataURI, uint256 pricePerPeriod, uint256 periodDuration) | write | Anyone can call — creates a new Agent owned by msg.sender. Reverts if pricePerPeriod == 0 or periodDuration == 0. |
| updateAgent(uint256 id, uint256 pricePerPeriod, bool active) | write | onlyProvider(id) modifier — reverts if msg.sender != agents[id].provider. |
| getAgent(uint256 id) | view | Returns the full Agent struct. |
| getAgentCount() | view | Total agents ever registered. |

Events: AgentRegistered(id, provider, metadataURI, pricePerPeriod, periodDuration), AgentUpdated(id, pricePerPeriod, active).

## 8.2 contracts/AgentRental.sol

The rental + payment contract. Combines what a split design would separate into ServicePlan / Payment / Subscription into one contract, since there is no usage layer left to justify splitting further. Takes the AgentRegistry address and the test-token address in its constructor, mirroring how CrowdFunding.sol takes the MockUSDT address today.

struct Rental {

uint256 agentId;

address renter;

uint256 startTime;

uint256 expiry;

}

mapping(uint256 => mapping(address => Rental)) public rentals;   // agentId => renter => Rental

mapping(address => uint256) public providerBalance;               // withdrawable earnings

uint256 public platformFeeBps = 500;                              // 5%, owner-adjustable

uint256 public platformBalance;

| Function | Type | Notes |
| --- | --- | --- |
| rentAgent(uint256 agentId) | write | Pulls pricePerPeriod via transferFrom (renter must approve first); new expiry = max(block.timestamp, currentExpiry) + periodDuration; credits providerBalance minus the fee, credits platformBalance with the fee. |
| isRentalActive(address renter, uint256 agentId) | view | block.timestamp < rentals[agentId][renter].expiry — the ONLY gate the frontend needs. |
| getRental(address renter, uint256 agentId) | view | Full Rental struct. |
| withdrawEarnings() | write | Pull-payment: transfers msg.sender’s accumulated providerBalance to their wallet, then zeroes it before the transfer (checks-effects-interactions). |
| setPlatformFeeBps(uint256 bps) | write | onlyOwner (OpenZeppelin Ownable). Capped at e.g. 2000 (20%) in the constructor invariant. |
| withdrawPlatformFee() | write | onlyOwner. |

Events: AgentRented(agentId, renter, startTime, expiry, amount), EarningsWithdrawn(provider, amount), PlatformFeeChanged(bps).

Security building blocks to import from OpenZeppelin (see references, section 15): Ownable for the fee/owner controls, ReentrancyGuard on rentAgent and both withdraw functions. Follow checks-effects-interactions in every write function — update balances before calling transfer/transferFrom.

## 8.3 contracts/Reputation.sol — Should-have, not Must-have

Optional second-priority contract. Lets a renter submit a 1–5 rating for an agentId only if AgentRental.getRental(msg.sender, agentId).startTime != 0 (i.e. they actually rented it at least once) and only once per completed rental, to stop rating spam.

rateAgent(uint256 agentId, uint8 rating)

getAverageRating(uint256 agentId) view returns (uint256)

# 9. On-Chain vs Off-Chain Data

| Layer | Holds | Where |
| --- | --- | --- |
| On-chain | Agent id, provider address, price, period length, active flag, rental start/expiry, provider + platform balances, ratings | AgentRegistry.sol / AgentRental.sol / Reputation.sol |
| Off-chain (Pinata / IPFS only — no database) | Agent name, description, category, sample input/output, access info text | JSON pinned via Pinata, referenced by metadataURI |
| Explicitly does not exist | Request logs, usage counts, output history, access tokens, API secrets | Removed by design |

# 10. Pinata / IPFS Integration Detail

Pinata is the only off-chain moving part in this project. It replaces what would otherwise be a database table of agent descriptions. All calls are made client-side, straight from the browser — there is no server-side proxy for Pinata either, consistent with the no-backend rule.

## 10.1 Environment variables

NEXT_PUBLIC_PINATA_JWT=            # Pinata JWT (Account → API Keys → generate, scope: pinJSONToIPFS)

NEXT_PUBLIC_PINATA_GATEWAY=https://gateway.pinata.cloud/ipfs/

Known trade-off (client-side Pinata key): Because the JWT is called with NEXT_PUBLIC_ and used directly from the browser, it is visible to anyone who inspects network requests. Scope the key to pinning only (not account-wide access) in the Pinata dashboard, and treat it as a rate-limit/abuse risk rather than a secrets risk — the same trade-off you accepted by removing the backend. If this becomes a real concern later, the fix is a one-endpoint backend proxy, which is explicitly out of scope for this plan.

## 10.2 lib/ipfs.ts (new)

const PINATA_JWT = process.env.NEXT_PUBLIC_PINATA_JWT ?? ''

const GATEWAY = process.env.NEXT_PUBLIC_PINATA_GATEWAY ?? 'https://gateway.pinata.cloud/ipfs/'

export async function uploadMetadata(metadata: AgentMetadata): Promise<string> {

const res = await fetch('https://api.pinata.cloud/pinning/pinJSONToIPFS', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

Authorization: `Bearer ${PINATA_JWT}`,

},

body: JSON.stringify({ pinataContent: metadata }),

})

if (!res.ok) throw new Error('Pinata upload failed')

const { IpfsHash } = await res.json()

return `ipfs://${IpfsHash}`

}

export async function fetchMetadata(uri: string): Promise<AgentMetadata> {

const cid = uri.replace('ipfs://', '')

const res = await fetch(`${GATEWAY}${cid}`)

if (!res.ok) throw new Error('Failed to fetch agent metadata')

return res.json()

}

# 11. Full Repository Architecture (UI → Smart Contract, mapped into web3-dapp-starterkit)

This repo already carries a proven build pattern documented in WORKFLOW.md (from the ChainFund build): types/ → lib/ → store/ → hooks/ → components/ → app/, each layer depending only on the ones before it. This plan reuses that exact pattern and that exact build order, just pointed at agents/rentals instead of campaigns/contributions. hooks/, store/, and types/ do not exist in the repo yet (today it only has app/, components/, contracts/, lib/) — this plan is what creates them.

## 11.1 New / changed files, in build order

| # | File | Purpose |
| --- | --- | --- |
| 1 | types/index.ts | Agent, Rental, AgentMetadata, Rating interfaces |
| 2 | lib/utils.ts | cn, truncateAddress, formatToken, getTimeLeft (extend existing file) |
| 3 | lib/validations.ts (new) | zod schemas: registerAgentSchema, rentSchema |
| 4 | lib/ipfs.ts (new) | Pinata uploadMetadata(json), fetchMetadata(uri) — client-only, no backend (see section 10.2) |
| 5 | lib/contract.ts | Replace CrowdFunding ABI with AgentRegistry + AgentRental ABIs and addresses (extend existing file) |
| 6 | lib/mockData.ts (new) | MOCK_AGENTS, MOCK_RENTALS for the CONTRACT_ADDRESS-empty fallback mode |
| 7 | lib/appkit.ts | Same createAppKit() call, update metadata.name/description (extend existing file) |
| 8 | store/transactionStore.ts (new) | Reused as-is from WORKFLOW.md — isPending / message / txHash / refreshTrigger |
| 9 | hooks/useWeb3.ts (new) | Reused as-is |
| 10 | hooks/useAgents.ts (new) | Marketplace list, mock-fallback aware |
| 11 | hooks/useAgent.ts (new) | Single agent by id, merges on-chain Agent + Pinata AgentMetadata |
| 12 | hooks/useMyListings.ts (new) | Agents where provider === connected address |
| 13 | hooks/useMyRentals.ts (new) | Renter’s rentals with live active/expired status |
| 14 | hooks/useTokenBalance.ts (new) | Test-token balance + allowance, same shape as WORKFLOW.md |
| 15 | hooks/useRegisterAgent.ts (new) | uploadMetadata() then registerAgent() write |
| 16 | hooks/useUpdateAgent.ts (new) | updateAgent() write |
| 17 | hooks/useRentAgent.ts (new) | approve() + rentAgent() 2-tx pattern, same shape as useContribute.ts (see section 11.2) |
| 18 | hooks/useWithdrawEarnings.ts (new) | withdrawEarnings() write |
| 19 | hooks/useRateAgent.ts (new, Should-have) | rateAgent() write |
| 20 | components/TransactionLoadingScreen.tsx (new) | Reused as-is from WORKFLOW.md |
| 21 | components/Providers.tsx | Reused as-is (already exists) |
| 22 | app/layout.tsx | Update metadata title/description only |
| 23 | components/PageWrapper.tsx (new) | Reused as-is |
| 24 | components/Navbar.tsx (new) | Links: Marketplace / My Rentals / Provider Dashboard |
| 25 | components/wallet/ConnectButton.tsx (new) | Split out of the existing WalletConnect.tsx |
| 26 | components/agents/AgentCard.tsx, AgentGrid.tsx, AgentSkeleton.tsx, CategoryFilter.tsx (new) | Marketplace grid |
| 27 | components/agents/AgentDetail.tsx (new) | Detail page body |
| 28 | components/rent/RentModal.tsx, RentButton.tsx (new) | Approve + rent flow UI |
| 29 | components/rentals/RentalCard.tsx, RentalStatusBadge.tsx (new) | My Rentals UI |
| 30 | components/provider/RegisterAgentForm.tsx (new) | Register/edit form |
| 31 | components/provider/MyListingsTable.tsx, EarningsCard.tsx, WithdrawButton.tsx (new) | Provider dashboard UI |
| 32 | components/reputation/RatingStars.tsx, RatingForm.tsx (new, Should-have) | Rating UI |
| 33 | app/page.tsx | Landing (extend existing file) |
| 34 | app/marketplace/page.tsx (new) | Screen 2 |
| 35 | app/marketplace/[id]/page.tsx (new) | Screen 3 |
| 36 | app/rentals/page.tsx (new) | Screen 4 |
| 37 | app/provider/page.tsx (new) | Screen 5 |
| 38 | app/provider/register/page.tsx (new) | Screen 6 |
| 39 | app/dev/page.tsx (new) | Wraps existing components/contract/ReadFunctions.tsx + WriteFunctions.tsx, pointed at the new ABIs |
| 40 | contracts/AgentRegistry.sol, AgentRental.sol, Reputation.sol (new) | Replace CrowdFunding.sol; keep MockUSDT.sol as the test payment token |

## 11.2 hooks/useRentAgent.ts — reference implementation

Follows the exact 2-transaction shape already proven by hooks/useContribute.ts in this repo: check allowance, approve if needed, re-authorize the signer, then send the real transaction.

'use client'

import { getAgentRentalContract, getTestTokenContract, AGENT_RENTAL_ADDRESS, getTxUrl } from '@/lib/contract'

import { useWeb3 } from '@/hooks/useWeb3'

import { toast } from 'sonner'

import { getAuthorizedSigner } from '@/lib/authorizedSigner'

import { useTransactionStore } from '@/store/transactionStore'

export function useRentAgent() {

const { walletProvider, address, isConnected } = useWeb3()

const setPending = useTransactionStore((s) => s.setPending)

const triggerRefresh = useTransactionStore((s) => s.triggerRefresh)

const rentAgent = async (agentId: bigint, price: bigint): Promise<boolean> => {

if (!walletProvider || !address || !isConnected) return false

setPending(true, 'Waiting for signature in wallet...')

const { signer } = await getAuthorizedSigner(walletProvider, address)

const token = getTestTokenContract(signer)

let rental = getAgentRentalContract(signer)

const allowance = await token.allowance(address, AGENT_RENTAL_ADDRESS)

if ((allowance as bigint) < price) {

setPending(true, 'Approving token spend...')

const approveTx = await token.approve(AGENT_RENTAL_ADDRESS, price)

await approveTx.wait(1)

const fresh = await getAuthorizedSigner(walletProvider, address)

rental = getAgentRentalContract(fresh.signer)

}

setPending(true, 'Renting agent...')

const tx = await rental.rentAgent(agentId)

setPending(true, 'Confirming on blockchain...', tx.hash)

await tx.wait(1)

setPending(false)

triggerRefresh()

toast.success('Agent rented!', { action: { label: 'View Tx', onClick: () => window.open(getTxUrl(tx.hash), '_blank') } })

return true

}

const loading = useTransactionStore((s) => s.isPending)

return { rentAgent, loading }

}

# 12. Environment Variables (.env.local)

NEXT_PUBLIC_WALLETCONNECT_PROJECT_ID=      # Reown/WalletConnect Cloud project ID (already have this)

NEXT_PUBLIC_AGENT_REGISTRY_ADDRESS=        # AgentRegistry.sol deployed address

NEXT_PUBLIC_AGENT_RENTAL_ADDRESS=          # AgentRental.sol deployed address

NEXT_PUBLIC_TEST_TOKEN_ADDRESS=            # MockUSDT.sol address (already have this pattern)

NEXT_PUBLIC_CHAIN_ID=11155111              # or 80002 for Polygon Amoy

NEXT_PUBLIC_RPC_URL=https://rpc.sepolia.org

NEXT_PUBLIC_EXPLORER_URL=https://sepolia.etherscan.io

NEXT_PUBLIC_PINATA_JWT=                    # Pinata API JWT, pin-scope only

NEXT_PUBLIC_PINATA_GATEWAY=https://gateway.pinata.cloud/ipfs/

Leave NEXT_PUBLIC_AGENT_REGISTRY_ADDRESS / NEXT_PUBLIC_AGENT_RENTAL_ADDRESS empty during frontend-first development — every hook in section 11 falls back to lib/mockData.ts automatically, exactly like the existing CONTRACT_ADDRESS-empty mock mode.

# 13. Non-Functional Requirements

- Only an agent’s registered provider can update its price or active flag (enforced on-chain, not by the frontend).

- Rental gating (isRentalActive) is a public view function — anyone can check anyone’s rental status; no secret data lives in it.

- Provider earnings use pull-payment (withdrawEarnings), never push-payment, so one broken transfer can never lock the contract.

- rentAgent, withdrawEarnings, and withdrawPlatformFee must all be ReentrancyGuard-protected and follow checks-effects-interactions.

- Renewing a rental before expiry must extend from the current expiry, not from now, so a renter never loses paid time.

- The marketplace must clearly label test-token / testnet amounts as non-real value everywhere (same pattern the existing CrowdFunding UI already follows).

- A rating (Should-have) may only be submitted by a wallet that has an on-chain Rental record for that agent, capped at one rating per completed rental.

- Pinata JWT must be scoped to pinning only in the Pinata dashboard (see section 10.1) so a leaked client-side key cannot touch the account beyond uploads.

- Every write hook must show the wallet-signature → tx-hash → confirmed sequence via TransactionLoadingScreen, matching the existing UX pattern exactly.

# 14. Testing & Verification Checklist

Before calling any milestone done, walk through this list against a live testnet deployment — not just localhost with a mocked contract.

- Register two agents from two different wallets; confirm each shows up in the marketplace grid within one block.

- Rent an agent with insufficient allowance — confirm the UI requests approve() first, then rentAgent(), as two distinct signatures.

- Rent the same agent again before expiry — confirm the new expiry extends from the old expiry, not from "now."

- Confirm isRentalActive() flips to false the block after expiry, and the access-info panel in My Rentals disappears accordingly.

- Attempt updateAgent() from a wallet that is not the provider — confirm it reverts.

- Withdraw provider earnings twice in a row — confirm the second withdrawal reverts or pays zero, never double-pays.

- Submit a rating from a wallet with no rental record for that agent — confirm it reverts (once Reputation.sol is in scope).

- Kill the Pinata JWT / go offline — confirm the marketplace still renders on-chain fields (price, period, provider) even when the off-chain description fails to load, with a clear "metadata unavailable" fallback rather than a blank crash.

- Verify both contracts on the block explorer (Sepolia/Amoy) after deployment so source code is publicly readable.

# 15. Out of Scope for the MVP

- Training, hosting, or running the actual AI models — this project is the rental/marketplace layer only.

- Any backend server, database, request proxying, usage metering, or access-token issuance.

- True DRM / server-enforced access control on the agent’s endpoint (see the Pinata trade-off callout in section 10.1).

- Complex token economics, staking, or governance.

- Production-grade recurring billing or real-money payment rails.

- Full dispute-resolution / arbitration flow.

- Admin listing-review queue — listings go live immediately in the MVP.

# 16. Technology Stack

| Component | Choice | Status in this repo |
| --- | --- | --- |
| Frontend | Next.js 14, App Router, TypeScript | Already scaffolded |
| Styling / UI | Tailwind CSS + shadcn/ui | Already installed (button, card, badge, dialog, input, label, progress, skeleton, tooltip) |
| Wallet | @reown/appkit + @reown/appkit-adapter-ethers | Already wired (lib/appkit.ts) |
| Web3 library | ethers v6 | Already installed |
| State | Zustand (transaction status only) | To add: store/transactionStore.ts |
| Forms | React Hook Form + Zod | Already installed |
| Smart contracts | Solidity ^0.8.20 + OpenZeppelin (Ownable, ReentrancyGuard) | New: AgentRegistry.sol, AgentRental.sol, Reputation.sol |
| Payment token | Existing MockUSDT.sol test ERC-20 (6 decimals) | Reused as-is |
| Deployment | Remix IDE → Sepolia or Polygon Amoy testnet | Same as CrowdFunding.sol today |
| Metadata storage | Pinata (IPFS pinning, client-side REST calls) | New: lib/ipfs.ts |
| Backend | None | Intentionally absent |
| Database | None | Intentionally absent |

# 17. Final Deliverables

- Working Next.js app connected to a blockchain testnet, fully inside web3-dapp-starterkit.

- Deployed and verified AgentRegistry.sol, AgentRental.sol, (and Reputation.sol if in scope) with source code.

- This implementation-plan document plus the WORKFLOW.md-style build recipe for the new files.

- Sample Pinata-hosted agent metadata for at least two demo agents.

- Git repository with setup instructions and .env.local template (section 12).

## Success Criteria

The project is successful when a provider can register an agent, a renter can pay on-chain and receive an active rental, the renter can see the agent’s access info only while active, both sides can withdraw/verify their balances, and none of this requires a backend server or usage tracking of any kind.

# 18. Reference Reading, Categorized

Grouped by the part of the stack they support, so you can jump straight to what you’re building.

## A. Solidity & Smart Contract Development

- Solidity language docs — https://docs.soliditylang.org/

- OpenZeppelin Contracts 5.x docs (Ownable, ReentrancyGuard, ERC-20 interface) — https://docs.openzeppelin.com/contracts/5.x/

- Hardhat docs (compiling/testing contracts locally before Remix deploy) — https://hardhat.org/docs

- Remix IDE docs (the same deploy path this repo already uses for CrowdFunding.sol) — https://remix-ide.readthedocs.io/

## B. Wallet & Web3 Frontend Integration

- Reown AppKit docs (the wallet library already wired into lib/appkit.ts) — https://docs.reown.com/appkit/overview

- ethers.js v6 docs — https://docs.ethers.org/v6/

- EIP-1193 provider standard (what walletProvider implements) — https://eips.ethereum.org/EIPS/eip-1193

## C. Next.js / Frontend Architecture

- Next.js App Router docs — https://nextjs.org/docs/app

- Tailwind CSS docs — https://tailwindcss.com/docs

- shadcn/ui component docs — https://ui.shadcn.com/docs

- Zustand docs (transactionStore pattern) — https://zustand.docs.pmnd.rs/

- React Hook Form + Zod resolver — https://react-hook-form.com/ and https://zod.dev/

## D. Pinata / IPFS (off-chain metadata, replacing the backend/database)

- Pinata docs home — https://docs.pinata.cloud/

- Pinata pinJSONToIPFS API reference — https://docs.pinata.cloud/api-reference/endpoint/pin-json-to-ipfs

- Pinata API keys & JWT scoping guide — https://docs.pinata.cloud/account-management/api-keys

- IPFS concepts docs (background reading, not required to use Pinata) — https://docs.ipfs.tech/

## E. Testnets & Verification

- Sepolia faucet — https://sepoliafaucet.com/

- Polygon Amoy faucet — https://faucet.polygon.technology/

- Etherscan contract verification guide — https://docs.etherscan.io/contract-verification

End of implementation plan.